In the given documents there are pages which needs to be clarified more to guess the estimation properly. Skipping the estimation of those pages and requirements we tried to come up with a rough estimation. Let me give you the rough detail of that below:

Home (page 3): 90 hours

Eric Ripert (page 4): 10 hours

Recipes (page 5): 38 hours (inconclusive as it requires more clarification)

View Recipe (page 6): (Need to clarify some specs: ‘watch the episode on hulu’ ! ?)

Episodes (page 7): 20 hours (inconclusive: ‘episode time’)

View Episodes (page 8): 20 hours

Cook books (page 9): (Spec is unclear)

Restaurants (page 10): 25 hours (Need clarification on container, thumbnail content)

Blog (page 9 +10): 25 hours (Clarification required on sidebar)

Press & Events (page 13): 130 hours

About, Contact, Privacy, Terms,

Site Map (page 14-18) 45 hours

Search (page 19 – 20 ) ( roughly 24 hours+/-, requires some R&D )

Eric’s Kitchen 9 hours

Flickr Gallery (Need to clarify some important things before giving any estimation)

Other Requirements:

Content Mapping & Migration: Requires detail discussion to find out the scopes for data migration and mapping from the old lto new one.

It’s roughly 412 hours so far from the requirements that are clear to us. Once other requirements get clear we can estimate and add time to this estimation.